PRODUCT REQUIREMENTS
DOCUMENT

Publisher Website, Book Commerce & Author Engagement Platform

Draft v1.0 | 20 October 2026

# Document Control

| Field | Details |
| --- | --- |
| Product | Publisher Website Platform |
| Status | Draft v1.0 for stakeholder review |
| Goal | Showcase/sell books, distribute resources, receive author submissions and streamline publisher operations. |
| Audiences | Individual buyers, schools/libraries/bookstores, authors and publisher staff. |
| Dependencies | Approved content/catalogue, shipping/tax rules, Razorpay setup, hosting budget and operational ownership. |

# 1. Product Overview

Build a responsive and secure website through which the publisher can present books/resources, sell eligible products, accept institutional bulk-order requests, receive author applications and manage operations. Public content must be easy to navigate; customers need clear purchasing/order-status flows; staff need a controlled admin area.

# 2. Goals and Success Metrics

| Goal | Metric | Measurement approach |
| --- | --- | --- |
| Discovery | Search use, product click-through, zero-result rate | Establish baseline and improve using search reports. |
| Sales | Product-to-paid-order conversion, cart abandonment | Instrument funnel; set targets after traffic baseline. |
| Checkout reliability | Payment success, webhook processing and reconciliation exceptions | Never fulfil without verified payment; alert on exceptions. |
| Operations | Order processing time, stock discrepancy | Baseline with staff; set service targets. |
| Bulk sales | Inquiry volume and response time | Track submission through resolution. |
| Author workflow | Completion and review turnaround | Track statuses and agree targets. |
| Experience | Core Web Vitals, accessibility issues, support contacts | Aim for LCP ≤2.5 seconds at 75th percentile where feasible. |

# 3. User Types

| User | Needs | Permissions |
| --- | --- | --- |
| Visitor | Browse books, read pages/policies, contact publisher | Public content and published catalogue |
| Individual buyer | Register, purchase, save books, view orders | Own profile, wishlist and orders |
| Institutional buyer | Request bulk pricing and delivery information | Create/view own bulk requests |
| Author/applicant | Learn requirements, submit materials and receive updates | Own submission if portal enabled |
| Content editor | Update pages, FAQs, policies and catalogue content | Assigned content editing/publishing |
| Fulfilment staff | Process paid orders, update shipping and stock | Order/stock operations only |
| Administrator | Manage users, roles, content, orders, applications and reports | Privileged access with audit logging; MFA recommended |

# 4. Information Architecture / Public Navigation

These labels are provided as required destinations. Confirm final order, footer placement and exact page content with the publisher.

| Page | Requirements |
| --- | --- |
| Home Page | Brand introduction, featured books, categories/new releases, calls to action and trust information. |
| About Us | Publisher overview, mission, publishing focus and contact links. |
| Support | Central help page linking to FAQs, shipping, returns and contact. |
| Contact Us | Contact details and validated form with spam controls and confirmation. |
| FAQs | Categorized common questions about purchases, delivery, returns and submissions. |
| Shipping | Shipping regions, charges, estimated timelines, dispatch and tracking. |
| Returns | Return/refund eligibility, process, timelines and exclusions; publisher-approved. |
| Legal | Landing page grouping policy and legal links. |
| Privacy Policy | Data collected, purpose, sharing, retention, rights and contact; publisher-approved. |
| Terms of Service | Website/account/commerce terms; publisher-approved. |
| Cookie Policy | Cookie categories, purposes and preference controls where required. |

# 5. Functional Requirements

## 5.1 Public pages and CMS

FR-PUB-01: Display Home, About Us, Support, Contact Us, FAQs, Shipping, Returns, Legal, Privacy Policy, Terms of Service and Cookie Policy responsively.

FR-PUB-02: Provide consistent navigation/footer, page titles, clear calls to action and accessible focus states.

FR-PUB-03: Only authorized staff may publish or modify content/policy pages; drafts remain private.

FR-PUB-04: Contact form validates fields, limits spam, acknowledges receipt and routes inquiries to the designated staff channel.

FR-PUB-05: Forms and pages provide understandable validation, error and empty states.

## 5.2 Catalogue and search

FR-CAT-01: Staff can create, edit, publish, unpublish and archive book records.

FR-CAT-02: Book data supports title, subtitle, description, covers, authors, category, ISBN where applicable, format/edition, price, publication metadata, availability and status.

FR-CAT-03: Visitors can search title, author, ISBN and keywords; browse categories and apply relevant filters.

FR-CAT-04: Search supports pagination, sorting, category/author/format/price/availability filters where data exists.

FR-CAT-05: Product page displays price, format, description, ISBN when applicable, images and availability; reviews/ratings are optional if approved.

FR-CAT-06: Unpublished/restricted books do not appear in public catalogue/search.

FR-CAT-07: Record aggregate search terms and zero-result queries with privacy safeguards.

## 5.3 Cart, checkout and Razorpay

FR-COM-01: Customer can add/remove items and change quantities; reject invalid quantity or unavailable stock.

FR-COM-02: Show item subtotal, discounts, shipping and applicable tax when rules are configured.

FR-COM-03: Backend recalculates prices and validates promotion, inventory, shipping and tax before order creation.

FR-COM-04: Checkout collects required customer/delivery data and displays an order summary.

FR-COM-05: Backend creates Razorpay order; frontend launches approved Razorpay Checkout.

FR-COM-06: Verify payment signature and authenticated webhook events server-side; browser redirect alone is not proof.

FR-COM-07: Make webhook/payment handling idempotent to prevent duplicate stock changes, emails or fulfilment.

FR-COM-08: Show success/pending/failure states with safe retry/support path.

FR-COM-09: Store provider references and status only; never store raw card number or CVC.

FR-COM-10: Refund/cancellation actions follow approved policy and are logged.

## 5.4 Orders and inventory

FR-ORD-01: Customer can view own order history, details and current status.

FR-ORD-02: Staff can filter orders and apply valid statuses such as pending payment, paid, processing, dispatched, delivered, cancelled and refunded.

FR-ORD-03: Store shipment/tracking reference when available and show updates to customers.

FR-ORD-04: Stock changes are auditable; checkout prevents overselling according to the agreed reservation policy.

FR-ORD-05: Order items preserve purchased title, price, discount and quantity if catalogue data later changes.

FR-ORD-06: Authorized staff can reconcile payment, cancellation, refund and stock events.

## 5.5 Bulk orders

FR-BULK-01: Institutional form captures organization, contact, email/phone, delivery location, requested books, quantities and notes.

FR-BULK-02: Submission creates a trackable request and acknowledges receipt.

FR-BULK-03: Staff can assign, quote, accept, reject or close requests and record status history.

FR-BULK-04: Direct bulk checkout, purchase orders, negotiated prices and special tax rules require separately approved requirements.

## 5.6 Accounts, dashboard and wishlist

FR-USER-01: Register, log in/out and securely reset forgotten passwords.

FR-USER-02: Update permitted profile fields and delivery addresses.

FR-USER-03: Dashboard shows own orders/statuses and saved items.

FR-USER-04: Add/remove wishlist items; only the owner can access them.

FR-USER-05: API prevents users from accessing another user's profile, orders or private data.

## 5.7 Author submissions

FR-AUTH-01: Author page explains eligibility, required materials, file types/limits and process using approved copy.

FR-AUTH-02: Applicant submits contact details, project/book details, synopsis and requested attachments.

FR-AUTH-03: Validate fields and files; confirm submission without exposing confidential content.

FR-AUTH-04: Authorized staff can review, add internal notes, request information, change status and record decisions.

FR-AUTH-05: Send acknowledgement and agreed status updates; applicant login/status portal is a discovery decision.

FR-AUTH-06: Store manuscripts privately, log access and define retention/deletion rules.

## 5.8 Admin dashboard and analytics

FR-ADM-01: Role-authorized staff manage books, authors, categories, pages, FAQs and policies.

FR-ADM-02: Staff can search/filter users and manage accounts within assigned permissions.

FR-ADM-03: Staff process orders, update shipment/status, manage stock and view payment references.

FR-ADM-04: Staff review bulk requests and author applications with status history/internal notes.

FR-ADM-05: Reports include orders, gross sales, discounts, refunds, best-selling books, stock and date ranges.

FR-ADM-06: Reports distinguish paid, pending, cancelled and refunded orders; define revenue calculation.

FR-ADM-07: Role changes, refunds, publication changes and manual status overrides are auditable.

# 6. Business Rules and State Models

| Area | Proposed rule |
| --- | --- |
| Pricing | Server-side catalogue price is authoritative; order lines snapshot price at purchase. |
| Payment | Paid status requires trusted verification; pending/failed states remain reconcilable. |
| Stock | Define reservation timing and release on failed/expired payment; updates are atomic/auditable. |
| Discounts | Validate expiry, eligible products, minimum spend, usage limit and stacking rules server-side. |
| Orders | Use explicit allowed transitions; log actor/time/reason for manual overrides. |
| Returns/refunds | Publisher owns policy; refunds require appropriate authorization. |
| Author states | Suggested: submitted, under review, information requested, accepted, declined, withdrawn, closed. |
| Bulk request states | Suggested: submitted, assigned, quote in progress, quote sent, accepted, declined, fulfilled, closed. |

# 7. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Common API reads target p95 <500 ms under agreed load; key-page LCP ≤2.5 sec at 75th percentile where feasible. |
| Responsive | Support current major mobile/desktop browsers and common screen widths. |
| Security | HTTPS, validation, secure password storage, least privilege, rate limits, secret management, private uploads and payment verification. |
| Privacy | Collect necessary data only; document purpose, sharing, retention, deletion and consent where required. |
| Usability | Clear navigation, readable content, useful validation, transparent checkout totals and understandable order statuses. |
| Accessibility | Aim for WCAG 2.2 AA where feasible: keyboard support, semantic markup, visible focus, labels, contrast and alt text. |
| Scalability | Stateless API scaling, indexes, connection pooling and background queues as traffic grows. |
| Maintainability | Modular code, documented APIs, migrations, automated tests, linting and code review. |
| Reliability | Health checks, monitoring, backups, tested restoration, graceful failure and rollback runbooks. |
| SEO | Readable URLs, metadata, canonical URLs, sitemap, robots directives and structured metadata where appropriate. |
| Auditability | Record admin actions, payment state transitions, stock movements and author-review decisions. |

# 8. Analytics

Track public-page and catalogue interactions with privacy-aware analytics.

Track search terms/zero-result queries using suitable safeguards.

Track add-to-cart, checkout-start, payment success/failure and order confirmation.

Track bulk inquiry and author application completion.

Define access, retention and consent rules before enabling analytics or non-essential cookies.

# 9. Phased Scope

| Phase | Scope | Exit criteria |
| --- | --- | --- |
| 1 — Public/catalogue MVP | Public pages, responsive UI, catalogue, book details, contact form, basic admin content/catalogue tools | Staff can update content/books; visitors browse/search; forms reach staff. |
| 2 — Commerce | Cart, Razorpay checkout, orders, inventory, customer account/history and basic email | Payment sandbox tests pass; verified payments reconcile to orders. |
| 3 — Operations | Bulk order workflow, author review, wishlist, promotions, sales reports and richer admin | Staff complete agreed workflows with audit trails. |
| Later | Advanced search, reviews, loyalty, recommendations, carrier integrations, digital downloads/subscriptions | Prioritize from usage data, business value and operating cost. |

# 10. Out of Scope Unless Approved

Native mobile apps; complex ERP/CRM/accounting integrations; automatic carrier integration.

Editorial services, publishing contracts or manuscript editing beyond submission workflow.

DRM ebooks, subscription billing or paid learning portals unless separately specified.

Marketing retainers, copywriting, photography, legal/tax advice and unlimited content entry.

Guaranteed uptime, 24/7 support or unlimited future feature changes.

# 11. Acceptance Criteria / Definition of Done

All approved public pages work on mobile and desktop with working navigation.

Staff can manage books; only published records are public.

Search/filtering works and handles empty/error states.

Cart/checkout recomputes price and stock server-side.

Razorpay tests cover success, failure, duplicate callbacks/webhooks and delayed webhooks; no false paid orders.

Customers access only their own data; staff roles restrict sensitive actions.

Staff can process orders, bulk requests and author applications per approved workflows.

Private uploads are protected and policy text approved by publisher.

Automated tests, security checks, backups/restore process and UAT are completed; launch-blocking defects are resolved.

# 12. Stakeholder Questions

Are products physical books, ebooks, or both? Are e-resources public, gated or paid?

Which countries, currencies, shipping regions, taxes and delivery partners are needed?

Will bulk orders be inquiry-only or support direct checkout and negotiated pricing?

Do author applicants need accounts/status tracking or only form/email updates?

Are reviews/ratings required at launch, and who may submit them?

Which staff roles/approvals are required for refunds, content publishing and author decisions?

What are the hosting budget, expected traffic, support owner, backup frequency and recovery targets?

Which email provider/domain will be used and which notifications are essential?

What privacy, cookie, retention, accessibility and legal requirements apply in operating jurisdictions?

What catalogue data exists, who migrates it and who approves final content?